Test Summary Report

- Project Information

| Field | Details |
| --- | --- |
| Project Name | DemoBlaze |
| Testing Type | Manual Testing |
| Test Environment | Web Application |
| Total Test Cases | 50 |
| Executed Test Cases | 49 |
| Passed | 47 |
| Failed | 2 |
| Not Executed (N/E) | 1 |
| Not Applicable (N/A) | 0 |
| Pass Rate | 95.92% |

- Testing Scope

The testing covered the main functionalities of the DemoBlaze website, including:

- User Registration

- User Login and Logout

- Product Catalog

- Product Categories

- Product Details

- Shopping Cart

- Order and Purchase

- Contact Us

- Website Navigation

- User Interface

- Responsive Layout

- Browser Compatibility

- Test Execution Summary

A total of 50 test cases were designed and executed for the DemoBlaze website.

The execution results were:

- 47 test cases passed successfully.

- 2 test cases failed.

- 1 test case was not executed.

- 0 test cases were marked as N/A.

The overall Pass Rate was 95.92% based on the 49 executed test cases.

- Defects Summary

| Bug ID | Related Test Case | Description | Status |
| --- | --- | --- | --- |
| BUG-001 | TC-037 | The order form allows the order to be completed when some required fields are left empty. | Open |
| BUG-002 | TC-043 | The Contact Us form allows submission when required fields are left empty. | Open |

Both defects were documented with their Steps to Reproduce, Expected Result, Actual Result, Environment, and Priority

- Not Executed Test Case

This test case was not executed because the required BrowserStack browser sessions could not be launched due to availability/heavy traffic issues.

Therefore, the test case was marked as N/E (Not Executed) rather than FAIL, since the issue was related to the testing environment and not the DemoBlaze application.

6. Overall Test Result

The majority of the tested functionalities worked as expected, with 47 out of 49 executed test cases passing successfully.

Two functional issues were identified during testing and reported as defects. These issues are related to validation of required fields in the Order and Contact Us forms.

One test case related to browser compatibility could not be executed due to an external BrowserStack availability issue.

7. Conclusion

Based on the executed test cases, the DemoBlaze website demonstrated generally stable behavior across its main functionalities. However, the identified validation issues should be addressed and retested to ensure that all required fields are properly validated before submission.

Overall, the testing process achieved a 95.92% pass rate, with 2 defects identified and 1 test case pending execution due to an external testing-environment limitation.

Final Testing Status: Passed with Issues.

8. Lighthouse Test Results

Lighthouse was used to evaluate the DemoBlaze website in terms of Performance, Accessibility, Best Practices, and SEO.